## Slide 1: To share & modify project report
TEMPLATE

## Slide 2: Instructions
Upload this document to GitHub to make sure each team member has access to it
Delete and add slides as needed
Complete each slide with your team information where appropriate

## Slide 3
Filled out by: Project Leader
SE 2200 |  |  |  |  | 
Status Report #: | 1 | Date From: | 09/14/2020 | Date To: | 10/06/2020
Project Title: | Escape the Room game |  |  |  | 

## Slide 4: List the Team: first & last names
Team Members {First and Last names}
John Masanzi
Manise Mutake
Annabelle Mutake
Filled out by: Project Leader

## Slide 5: Meeting Minutes {for two weeks}
Date: | (09/07)(09/11) (09/17)(09/19) | Time: | 2pm, 5pm, 3pm, 4pm
Who Attended? | What was discussed? |  | 
JM, MM, AM | Puzzle type, PowerPoint Structure, Research |  | 
JM, MM, AM | Compatibility research of the android platform |  | 
JM, MM, AM | PowerPoint Start, |  | 
JM, MM, AM | PowerPoint Finish, |  | 

## Slide 6: Meeting Minutes {for two weeks}
Date: | (09/22)(09/25) (10/04)(10/06) | Time: | 3pm, 4pm, 7pm, 3pm
Who Attended? | What was discussed? |  | 
JM, MM, AM | Artwork and design |  | 
JM, MM, AM | Game Concept and Design Document start, |  | 
JM, MM, AM | Game Concept and Design Document Finish, PowerPoint Start, Multiple puzzle types |  | 
JM, MM, AM | PowerPoint finish, Basic function code, Multiple puzzle types |  | 

## Slide 7: Action Items {for two weeks} written by Manise
Action Items | Summary of Progress
Manise Mutake | Artwork for this part all the codes for this part is done the screens are ready. The puzzles games coding is in progress.
Filled out by: Project Leader

## Slide 8: This Weeks Accomplishments Written by Manise
Team Member | Description of task | Hours Spent | Problems Encountered & Solutions
Manise Mutake | Updated game concept& Design doc | 2h00 | none
Manise Mutake | Created codes four my puzzle game | 4h30 | Finding the right packages, and formulas for code

## Slide 9: This Weeks Accomplishments {more}
EACH MEMBER fills out weekly work
Team Member | Description of task | Hours Spent | Problems Encountered & Solutions

## Slide 10: Project Submissions
Individual Group Work

## Slide 11: SRS – SDD slides
To be added by each team member as needed
  What each team member contributed to the project?
  Who did what?
  You can add information from the SRS and SDD documents of what has been done or added to the project
Each team member is to put their name on EACH slide they submit.

## Slide 12: You lost screen
public void run() {
JFrame frame = new JFrame();
frame.setDefaultCloseOperation(JFrame.EXIT_ON_CLOSE);
JPanel mainPanel = new MainPanel();
mainPanel.setBackground(new Color(0, 0, 0));
frame.add(mainPanel);
frame.pack();
frame.setVisible(true); Code Written by Manise

## Slide 15: Next Two Weeks’ Plans:
For the next two weeks I want to continue the coding of my the puzzles, I have already started on it, perhaps there are few modifications that needs to be done. Suggestions of Manise
Motion coding. Suggestion of Annabelle
Filled out by: Project Leader

## Slide 16: Submitting your status report:
Team leader:
  Downloads and update the teams SRS-SDD Status Report in GitHub
Each team member download and update the file, then upload back to GitHub
Team leader need to create a pull request to commit changes to the status report that was updated